FULL COMPREHENSIVE ROADMAP

Food Image → Weight → Nutrition → Explanation
(Offline, Open-Source, GPU-Optimized)

PHASE 0 — Mental Model (VERY IMPORTANT)

Time: 0.5 day

Before touching code, lock this in your head:

You are NOT building one AI
You are building a pipeline of specialists

Each model does ONE job well.

Pipeline:
Image
→ Detect food
→ Segment food
→ Estimate depth
→ Calculate volume
→ Convert to weight
→ Lookup nutrition
→ Explain results

No shortcuts. No “one big model”.

PHASE 1 — System Design & Planning

Time: 1 day

Deliverables

• Architecture diagram
• Fixed model choices
• Hardware limits defined

You decide & lock:

Models

- YOLOv8-Seg → detection + segmentation

- Depth Anything v2 → depth

- Mistral 7B (4-bit) → text

- USDA database → nutrition

Tech stack

- Python backend

- FastAPI

- PyTorch

- Flutter frontend

- CUDA GPU

Cost rules

- No FP16 LLM

- No cloud

- Sequential inference

- Quantization mandatory

You do not code yet.

PHASE 2 — Machine & Environment Setup

Time: 1 day

What you do

- Install:

  - NVIDIA driver

  - CUDA (matching PyTorch)

- Create Python virtual environment

- Install core libraries:

  - torch, torchvision

  - ultralytics

  - fastapi, uvicorn

  - numpy, opencv

- Verify:

  - GPU visible

  - FP16 works

Cost control

- Disable unnecessary background GPU processes

- Test VRAM usage early

Output

✔ GPU ready
✔ Python ML environment stable

PHASE 3 — Food Detection & Segmentation (CORE VISION)

Time: 3 days

What you learn

- Object detection

- Instance segmentation

- Model inference pipelines

What you build

- Load YOLOv8-Seg pretrained weights

- Pass food image

- Receive:

  - Class label

  - Bounding box

  - Segmentation mask

Why this phase matters

This replaces:
❌ YOLO + SAM
✅ Single efficient model

Cost control

- YOLOv8-Seg-S

- FP16 inference

- Resize input to 640px

Output

You can now isolate each food item, even in mixed dishes.

PHASE 4 — Depth Estimation

Time: 2 days

What you learn

- Monocular depth estimation

- Depth map interpretation

What you build

- Load Depth Anything v2

- Input full image

- Output depth map

Key rules

- Run depth ONCE per image

- Depth model does NOT need segmentation

Cost control

- Resize to 384×384

- FP16

- No batching

Output

Every pixel now has relative depth.

PHASE 5 — Volume Estimation (Geometry, Not ML)

Time: 3 days

What you learn

- 3D reconstruction basics

- Point cloud math

What you build

- Apply segmentation mask to depth map

- Convert masked pixels → 3D points

- Estimate volume (ml / cm³)

Important

This is:
✔ CPU-only
✔ Deterministic
✔ Free

Cost control

- Downsample point cloud

- Ignore noise pixels

Output

Each food item has a volume.

PHASE 6 — Weight Estimation

Time: 1 day

What you build

- Create food → density mapping

- Compute:

- weight = volume × density

Density sources

- USDA averages

- Research papers

- Manual correction later

Cost

Zero
No ML
No GPU

Output

Each food has a weight in grams.

PHASE 7 — Nutrition Calculation (DATA, NOT AI)

Time: 2 days

What you learn

- Data normalization

- Food name matching

What you build

- Download USDA FoodData Central

- Map food names → entries

- Get nutrition per 100g

- Scale by weight

Strict rule

❌ LLM NEVER computes nutrition
✅ Only database does

Output

Calories, protein, carbs, fats (accurate).

PHASE 8 — LLM Integration (Explanation Layer)

Time: 3 days

What you learn

- Prompt engineering

- Quantized inference

- Hallucination control

What you build

- Download Mistral 7B (GGUF 4-bit)

- Run via llama.cpp

- Prompt includes:

  - Food name

  - Weight

  - Nutrition facts

- Output:

  - Description

  - Eating advice

  - Portion guidance

Cost control (CRITICAL)

- 4-bit quantization

- Token limit

- Low temperature

- No chain-of-thought

VRAM

~4 GB

PHASE 9 — Backend API (Integration)

Time: 2 days

What you build

FastAPI endpoint:

POST /analyze-food

Pipeline inside API

- Receive image

- YOLOv8-Seg

- Depth Anything

- Volume

- Weight

- Nutrition

- LLM explanation

- JSON response

Cost control

- Load/unload models

- Explicit GPU cleanup

- One request at a time

PHASE 10 — Flutter App (Client)

Time: 4 days

What Flutter does

- Camera capture

- API call

- Result UI

What Flutter does NOT do

- No ML

- No heavy compute

Output

End-to-end working app.

PHASE 11 — Optimization & Cost Reduction Pass

Time: 2 days

What you optimize

- Image resolution

- VRAM peaks

- Inference order

- Quantization levels

Final GPU usage

~7–8 GB peak

TOTAL REALISTIC TIMELINE

| Phase | Time |
| --- | --- |
| Planning | 1 day |
| Setup | 1 day |
| Vision | 5 days |
| Volume & weight | 4 days |
| Nutrition | 2 days |
| LLM | 3 days |
| Backend | 2 days |
| Flutter | 4 days |
| Optimization | 2 days |
| TOTAL | ~24 days (3–4 weeks) |

2. What Needs Improvement / Changes

| Area | Issue | Recommended Fix |
| --- | --- | --- |
| Volume calculation | Current VolumeCalculator likely does pixel-area × mean depth or similar → inaccurate for irregular shapes | Replace with point cloud → voxel grid or convex hull / Poisson mesh to compute true 3D volume |
| Scaling depth (Z-axis) | Reference width scales X/Y; Z scaling may be approximate → volume under/overestimation | Use reference to scale Z-axis properly; if ARKit/ARCore depth not available, use calibration factor from MetaFood3D dataset |
| Class-based correction | None | Apply MetaFood3D average volumes per food class to correct systematic bias |
| Weight calculation | Currently uses volume × rough density | Use per-class density from MetaFood3D or USDA to convert to grams |
| Average height | Calculated from pixel area × depth | Calculate average height = volume / base area (mask) |
| Multi-food / irregular shapes | Convex hull or simple approximation fails | Voxelization handles irregular shapes and holes better |
| Real-time efficiency | Current depth → pixel → calculation may be slow on mobile | Precompute MetaFood3D volumes per class and apply correction factor; voxel size ~0.5–1 cm for faster processing |